|  | DIRM Evaluation of Services – (DESS) Project |
| --- | --- |

Project Management Plan

November 15, 2009

Version 1.0

Prepared By:

Jim Blum

## Roles and responsibilities

| Role | Responsibilities |
| --- | --- |
| Sponsor Fran Muskopf | - Approve scope, schedule or budget changes - Resolve issues that the project team does not have authority to resolve such as cross divisional issues - Ensure participation and communicate issues of non-participation to Executive Management - Ensure project manager participation - Assist Project Manager in risk mitigation and developing contingency plans for high impact/high probability risks |
| TRM Manager Bill Norris | - Purchase and schedule Verdiem server installation - Document and communicate issues or concerns to project manager and technical staff |
| TRM Staff David Lee Oz Gannie Shane Comer Vernon Taylor | - Install Verdiem client software, install server software with Verdiem engineer assistance - Configure and modify server software to monitor computers per Verdiem recommendation - Compile and publish energy report per DIS requested format - Identify, document and communicate to the project manager: technical issues, alternatives and estimates to issues - Document and communicate task status to project manager - Implement approved change requests |
| Project Manager Jim Blum | - Facilitate and track communication between all project participants - Provide additional communication for non-project staff when requested - Facilitate meetings for project participants - Develop project schedule and project plan - Manage project schedule and plan - Identify and track all project issues and communicate according to the communication plan - Escalate issues to the sponsor that the project team cannot resolve - Identify changes that may negatively affect the project scope, schedule or budget and process according to the change management plan |
| PRC Cindy Lindley | - Conduct lessons learned and post implementation review - Review and comment on project artifacts as required |
| Communications Office TBD | - Provide message content guidance - Provide message approval |
| External Stakeholders DIS, GMAP, TBD | - Communicate project needs to business area experts - Communicate power savings data provided by the TR Manager |

## Communication Matrix

It is essential for the project to distribute appropriate information in an appropriate format at the appropriate times to the appropriate stakeholders. The Communication Matrix below identifies a role for each stakeholder and specifies the type of information, format and frequency of distribution for each role.  The project will use both formal and informal methods for distributing information as appropriate.

| What | Freq | Method | Sponsors |  | Business Team | PM |  | Project Staff | App Owner | PMO |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Charter | Once | FC | App |  | Rev | R |  | Info, Con, Com, Part, Rev | App | Info, Rev |  |
| Project Plan | Once | FC | App |  | Rev | R |  | Info, Con, Com, Part, Rev | Info | Info, Rev |  |
| Project Schedule | Monthly | EM | Rev |  | Part | R |  | Info, Con, Com, Part, Rev | Req | Info |  |
| Status Reports | Weekly | MT/EM | Info |  | Req | R&App |  | Part | Req | Req |  |
| Issue Log | Req | MT/EM | Info |  | Part | R |  | Part | Req | Req |  |
| Scope Change Management | Req | EM | Info |  | Part, Con, App | R |  | Part | Info | Info |  |
| Lessons Learned | Once | MT | Part |  | Part, Rev | Part |  | Part | Req | R |  |
| Post Implementation Review | Once | MT | Part |  | Info | Part |  | Info | Req | R |  |
| Who |  |  |  | Method |  |  | Key |  |  |  |  |
| Sponsor = Executive Sponsor / Project Sponsor Business Team = Business Team Bus. Owner = Business / Application Owner PM = Project Manager Project Staff = Project Technical Staff PMO = Project Management Office App Owner = Application Owner |  |  |  | EM = Email FC = Formal Communication / Sign-off Hard = Printed Documents IC = Information Communication MT = Meetings Soft = Electronic Documentation |  |  | R = Responsible for Generating App = Approve Con = Consult Com = Comment Info = Informed N/A = Not Applicable Part = Active Participation Req = As Requested Rev = Review |  |  |  |  |

## Change Management

A formal change management process will record the validated requirements and track change requests.  The Project Manager will be responsible for advising the Project Sponsors when these requested changes might negatively affect the project schedule or budget.  The Project Manager and Project Sponsors must reach agreement and sign off on change requests.  The changes will be reflected in the project baseline and risk assessment.  The Change Request Template will be stored in the project repository.  The approved changes will be communicated according to the communication matrix.

CHANGE CONTROL & AUTHORIZATION

| PART I (completed by team member) |  |  |  |  | Change Control Number: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Description of Change: |  |  |  |  |  |  |  |  |  |  |  |
| Reason Change is needed: |  |  |  |  |  |  |  |  |  |  |  |
| Requested By: |  |  |  |  | Requested Date |  |  |  |  |  |  |
| Project Mgr. Rec: |  |  |  |  | Business Mgr Rec: |  |  |  |  |  |  |
| PART II (To be completed by VPMS staff or contractor responsible for change) |  |  |  |  |  |  |  |  |  |  |  |
| Impact on overall system: |  |  |  |  |  |  |  |  |  |  |  |
| Impact on system schedule: |  |  |  |  |  |  |  |  |  |  |  |
| _____________________________________________________________________ |  |  |  |  |  |  |  |  |  |  |  |
| Cost Estimates: | Hours |  | _______ | # of Personnel |  |  | ______ | Cost |  | _________ |  |
| PART III (DOH approving authority) |  |  |  |  |  |  |  |  |  |  |  |
| Project Sponsor (name and signature) |  |  |  |  |  | Approval Date ____/___/____ |  |  |  |  |  |
| Project Director (name and signature) |  |  |  |  |  | Approval Date ____/___/____ |  |  |  |  |  |
| Project Technical Lead (name and signature) |  |  |  |  |  | Approval Date ____/___/____ |  |  |  |  |  |